## Slide 1: CoPilot Safe Assist
Optimus Octavian
Steering Group Meeting Nr.5
Software Engineering 2: Project Teamwork Mälardalen University

## Slide 2: Last week

## Slide 3: Last week’s plan
Deliverables √
Client and MDH contact meeting √
Software architecture √
Detailed system design √
Android and Web mock-ups √
Notification Testing (ongoing)
Front-end √ (not planned)
Notes: Deliverables = prototype + design description
Client meeting = get the device

## Slide 4: 1- Online meeting with the client
Presentation of the actual work progress and ideas
Satisfied client
Schedule next meeting
Added suggestions in the features
Requested to put all ideas in the backlog (not only the implementable ones) as future reference
Danger Zone – no specific answer from client, up to testing!
Client and MDH contact meeting √

## Slide 5: 2- Meeting with MDH Contact
Showing and testing of the simulator with the CoPilot device
Technical information on the CoPilot
Client and MDH contact meeting √

## Slide 6: 3- Group Meeting (Tuesday)
Decided on the Software Architecture
Decided on the Implementation Details
Software architecture √ Detailed system design √

## Slide 7: 4- Group Meeting (Wednesday)
Review of Design Description
Working on the final details
Deliverables √ Android and Web mock-ups √

## Slide 8: 5- Group Meeting (Friday)
Decided on the work plan of the following week
Decided on the members who would participate in the 2nd mandatory presentation
Update Trello board

## Slide 9: Worked hours

## Slide 10: This week

## Slide 11: This week’s plan
Implementation (backend)
  Application (classes and functionalities)
  Web page
CoPilot device communication
Design description presentation
Notes: Deliverables = prototype + design description
Client meeting = get the device

## Slide 12: Thank you!
Questions?